Vâri (25001)

How the data will be Updated:

The data will store locally because of the unstable internet in rular areas and once the ASHA hit the Wi-fi or the cellular region then it will update the data by syncing.

| Component | Technology | Free/Open Source Solution |
| --- | --- | --- |
| Mobile UI | Flutter & Dart | Completely Free. |
| Maps & Location | OpenStreetMap (OSM) | Use the flutter_map package + OpenStreetMap tiles instead of Google Maps. No API key or billing required. |
| Geocoding | Nominatim | Free tool for turning coordinates (lat/long) into village names/addresses. |
| Backend | Java (Spring Boot) | Free. Host it on Render or Railway (free tiers available). |
| Database | PostgreSQL + Supabase | Supabase offers a generous free tier for PostgreSQL with PostGIS (for location queries). |
| Weather Data | Open-Meteo API | Open-Meteo is 100% free for non-commercial/academic use and requires no API key. |
| Notifications | Firebase Cloud Messaging | Free for sending unlimited push notifications to the mobile app. |

Tech Stack

Our Roadmap (The Battle Plan)

Here is the exact order we will follow for Vāri:

Phase 1: The Foundation (Day 1-2)

- Goal: Just get the Database ready.

- Action: We set up Supabase (PostgreSQL). We create one table: reports.

- Why: We need a place for the data to live.

Phase 2: The "Hello World" API (Day 3-5)

- Goal: Make Java talk to the Database.

- Action:

  - Setup Spring Boot project.

  - Create the HealthReport entity (the Java code we discussed).

  - Create one endpoint: POST /api/reports (To save data).

- Why: This proves your backend is alive.

Phase 3: The Mobile Form (Day 6-8)

- Goal: Build the Flutter App Interface.

- Action:

  - Create a "New Report" screen in Flutter.

  - Add text fields (Symptom, Village).

  - Connect the "Submit" button to your Java API.

- Why: Now you have a working app that sends real data!

Phase 4: The Map Dashboard (Day 9-10)

- Goal: Show the data.

- Action:

  - Add GET /api/reports to Java.

  - Add a Map widget to Flutter to show the points.